**Change Log**

**Team 1**

**4601 Mid Rivers Mall Dr**

**Cottleville, MO 63376**

**May 3, 2025**

**Standard Change Log Template:**

|  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| **Change Log** | | | | | | | |
| **Project: Plan AI** | | | | | | **Date: 5/3/2025** | |
| **Change No.** | **Change Type** | **Description of Change** | **Requestor** | **Date Submitted** | **Date Approved** | **Status** | **Comments** |
| 1. | Project idea | Team decided to do a to-do list web app instead of ecommerce app | The whole team agreed | 2/3/2025 | 2/3/2025 | Completed |  |
| 2. | Scope | Went from using PHP and Apache in XAMPP to just the Apache | Team | 2/19/2025 | 2/20/2025 | Completed | This way worked better for our project |
| 3. | Scope | Adding Google Login API | Professor Wang/ Team | 2/24/2025 | 2/27/2025 | Completed | Chose Google API since it is widely used/accepted |
| 4. | Scope | Adding Google Calendar API | Team | 4/09/2025 | 4/10/2025 | Completed | Google calendar didn’t fit as well with project |
| 5. | Scope | Adding Google Gemini API | Team | 4/10/2025 | 4/11/2025 | Completed |  |
| 6. | Design | Went with Full Calendar instead of Google calendar | Team | 4/24/2025 | 4/25/2025 | Completed |  |
|  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |

This free Change Log Template is brought to you by [www.ProjectManagementDocs.com](http://www.ProjectManagementDocs.com)